Initial Project Planning Template

| Date | 01 October 2025 |
| --- | --- |
| Team ID | xxxxxx |
| Project Name | Global Malnutrition Trends: A Power BI Analysis (1983-2019) |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As a data analyst, I can collect and download malnutrition datasets from Kaggle for further analysis. | 2 | High | Aditya | 01/10/25 | 01/10/25 |
| Sprint-1 | Data Connection. | USN-2 | As a data analyst, I can connect the CSV datasets to Power BI to begin exploration. | 1 | High | Aditya | 01/10/25 | 01/10/25 |
| Sprint-1 | Data Preparation | USN-3 | As a data analyst, I can clean and transform data (remove nulls, add calculated fields, and standardize categories) so that the data is ready for visualization. | 3 | High | Aditya | 02/10/25 | 02/10/25 |
| Sprint-2 | Visualization Development | USN-4 | As a user, I can see different malnutrition indicators (stunting, wasting, underweight, overweight) across countries using Power BI visuals. | 5 | High | Aditya | 03/10/25 | 04/10/25 |
| Sprint-2 | Visualization Development | USN-5 | As a user, I can view income-based analysis (LDC, LIFD, LLDC, SIDS, low/high income) in visual format for comparison. | 3 | Medium | Aditya | 04/10/25 | 06/10/25 |
| Sprint-2 | Dashboard Design | USN-6 | As a user, I can interact with filters, slicers, and charts in the dashboard to analyze malnutrition trends. | 4 | High | Aditya | 06/10/25 | 07/10/25 |
| Sprint-3 | Report & Documentation | USN-7 | As a stakeholder, I can access a written report/documentation that explains the step-by-step process, methodology, and findings. | 2 | High | Aditya | 07/10/25 | 07/10/25 |
| Sprint-3 | Project Demonstration | USN-8 | As a stakeholder, I can watch a demo video explaining the dashboard and analysis. | 2 | Medium | Aditya | 08/10/25 | 09/10/25 |
| Sprint-3 | Performance Testing | USN-9 | As a data analyst, I can test filters, responsiveness, and calculation accuracy in Power BI to ensure dashboard performance. | 2 | Medium | Aditya | 09/10/25 | 09/10/25 |